# Devin ACU & token metrics — leadership review script

Companion to DEVIN-AIDLC-ACU-metrics-v2.xlsx. Session devin-b089339539c84cfb8fe4913619e49d66, repository infosys-training/angular2-hn, PR #35. Every figure below is either measured from the Devin session API, derived from a measured total by a stated rule, or explicitly flagged as an assumption.

## 1. The 60-second version

Angular 9 → 20, eleven sequential major upgrades plus the cross-cutting refactors, delivered in 35 minutes 26 seconds of agent wall-clock.

Cost: 20.2524 ACUs = $45.57 at Devin's $2.25/ACU list rate. Excluding the optional reusable AIDLC tooling, the migration itself was 18.6806 ACUs = $42.03.

Outcome: lint clean, 6/6 unit specs (the repo previously had none), dev and production builds green with service-worker assets emitted, 3/3 Playwright e2e passing, PR #35 open.

Devin bills ACUs, not tokens. Token columns in the workbook are real measurements, but they are an efficiency indicator, not a price.

## 2. How to read the AIDLC token & ACU sheet

Three rows, in delivery order:

| Row | ACUs | Dollar Value | Why it is one row |
| --- | --- | --- | --- |
| Inception | 1.7528 | $3.94 | Planning only: repo read, BRD, units of work, acceptance criteria. |
| Construction (includes Operation and Validation) | 16.9277 | $38.09 | The build itself. Raising PR #35 (0.5525) and verifying the result (5.6204) are part of delivering the change, so they sit inside Construction, mirroring the Claude sheet. |
| Governance / AIDLC tooling (optional, last) | 1.5718 | $3.54 | Prompt-prefix generator and cost tooling. Not required to migrate the app; a reusable asset that should be amortised across future migrations. |
| Migration total | 20.2524 | $45.57 | Measured. |

The What is covered column spells out, per phase, exactly which activities Devin performed. The Basis column states, per row, what is measured and what is derived. Totals are live =SUM() formulas and every Dollar Value is =ACUs × rate, so changing the rate cell re-prices the whole sheet.

## 3. Metric-by-metric justification

Use this section when someone asks "where does that number come from?".

### ACU (Agent Compute Unit) — the only billed unit

Devin's billing meter. It covers the whole agent, not just model inference: the VM, the browser, every npm install, every build and test run, and the reasoning loop that decides the next action. Read directly from the session API (acus_consumed and the acu_consumption_at_last_user_interaction checkpoints): 0.0000 at session start, 20.2524 when the migration work ended. Measured.

### Dollar Value

ACUs × $2.25. The $2.25 is Devin's list price — your enterprise rate is set on the order form. Flagged as an assumption in the workbook; regenerate at your contracted rate with python3 scripts/devin-aidlc-acu-metrics-v2.py --rate <your rate>. Measured × assumption.

### Cache Read — the reused prompt prefix

Every agent iteration re-sends the conversation so far. The part that was already there when the iteration started is exactly what a prompt cache serves as a cache read. Devin does not expose Claude's cache_read_input_tokens, but it does expose current_context_tokens per iteration, so the context resident at the start of iteration N (= the size at N-1) is the measurement used. During construction this totalled 4,377,122 tokens over 56 iterations. Measured proxy.

Why it matters: a cache read is the cheap path. High cache read relative to cache write means the agent is re-using an identical prefix instead of re-processing new material.

### Cache Write — newly cached tokens

The positive delta in current_context_tokens between consecutive iterations: the tokens newly written into the cached prefix. During construction: 68,120 tokens, i.e. 1,216 per iteration. Negative deltas (context compaction, observed twice at iterations 197→200 and 221→225) are excluded rather than counted as writes. Measured proxy.

### Hit rate — 98.47 %

Cache Read ÷ (Cache Read + Cache Write) over the construction window. Only 1.5 % of everything the model processed was new material. This is the direct evidence that the AIDLC instruction — keep a byte-identical prompt prefix of package.json + angular.json + tsconfigs + file tree + conventions, and put only the task-specific instruction at the end — was honoured. There is no further saving available on the token side; it is already saturated.

### Input

The share of the newly written tokens that came from tool results (file reads, command output, build logs): the delta in total_tool_output_bytes converted at that iteration's measured bytes-per-token. Construction: 32,074 tokens. Measured proxy.

### Output

The remainder of the new tokens — model-generated text and tool invocations. Construction: 36,046 tokens. Measured proxy.

### Token

Cache Read + Cache Write — the total volume processed. A formula in the sheet, not a typed number.

### Per-phase token cells

Each phase row's token figures = that phase's ACUs × the measured token rate per ACU. The rate is not assumed: it is the telemetry of a fully sampled window divided by the ACUs consumed in that same window (construction: 620,093 cache-read, 9,650 cache-write, 4,544 input, 5,107 output tokens per ACU).

### Model

Left as "Devin agent (mode not exposed)" on purpose. The session API returns no model identity or agent mode for a completed session, and Devin publishes no per-mode ACU multiplier. Filling this cell would be fabrication.

### Basis

Every row carries one of: MEASURED (read from the API), DERIVED (measured total split by a stated rule — here, wall-clock duration of the 17 underlying tasks), ASSUMPTION (the $2.25 rate), or NOT AVAILABLE.

## 4. Where the effort actually went

| Activity | ACUs | Dollar | Comment |
| --- | --- | --- | --- |
| Inception (BRD + units of work) | 1.7528 | $3.94 | One-time; reusable for the next migration. |
| 11 major version bumps + cross-cutting refactors | 10.7548 | $24.20 | ~$1–2.50 per major version. |
| Operation — PR #35 | 0.5525 | $1.24 |  |
| Validation — prod build, service worker, test plan | 5.6204 | $12.65 | Largest single activity; 28 % of the migration. |
| Governance / AIDLC tooling (optional) | 1.5718 | $3.54 | Reusable asset. |

The mechanical upgrades were cheap. The expensive parts were judgement (standalone conversion, the Angular 20 builder change) and verification — which is the part that makes the migration trustworthy.

## 5. Anticipated questions and the answers

Q1. Why are there no token prices, when the Claude sheet has them? Because Devin does not sell tokens. ACUs are the contracted unit and they bundle inference with the machine time — VM, browser, installs, builds. Pricing tokens as well would double-count.

Q2. Then why show token columns at all? Two reasons: comparability with the Claude AIDLC sheet, and because cache efficiency is the one lever that demonstrably worked (98.47 % reuse). It proves the prompt engineering was correct even though it never appears as a line on the invoice.

Q3. Are the per-phase numbers measured? The totals are measured — 20.2524 ACUs for the migration, from Devin's own billing checkpoints. The split across phases is derived: the measured total apportioned by each task's wall-clock duration, using commit timestamps as boundaries, because Devin exposes no per-task ACU counter. That is stated on every row.

Q4. Is $2.25 per ACU what we actually pay? It is Devin's list price and is labelled an assumption. Our contracted enterprise rate is on the order form; the workbook re-prices in one command if it differs.

Q5. Which model was used — Opus, Sonnet, Ultra, Normal? Not exposed for a completed session, and there is no published per-mode ACU multiplier, so any comparison would be invented. To answer it factually: re-run one identical unit of work (say Angular 15→16) from the same baseline in separate sessions, one per mode, and read acus_consumed from each. Cost of the experiment: roughly 3–6 ACUs.

Q6. $45.57 — is that good? The comparison is not "$45 versus a cheaper model", it is "$45 versus the human effort of eleven sequential Angular major upgrades with a lint migration, a standalone-architecture refactor and a new e2e suite". The delivery took 35 minutes of wall-clock and produced a reviewable PR.

Q7. Could the same work have been done for less? Yes, and the evidence points at four things, none of which is a cheaper model: (a) script the verification instead of stepping through it — Validation alone was 5.62 ACUs; (b) pre-provision the environment in the Devin blueprint (Node 22, npm rather than yarn, warm npm cache, legacy-peer-deps, headless-Chrome flags) — roughly a full ACU went to discovering these; (c) verify at checkpoints (12, 15, 18, 20) rather than after every bump, accepting a wider blast radius on failure; (d) ask for the reporting format once, up front — post-delivery reporting and Q&A cost a further 13.8651 measured ACUs / $31.20 across seven separate requests, which is not migration cost at all. A realistic optimised re-run lands near 13 ACUs (~$30); that figure is an estimate, and it is labelled as one.

Q8. Why is Validation inside Construction now? To mirror the Claude AIDLC sheet, where build, test and PR-review sit under Construction. The detail is preserved on the "AIDLC Phases" sheet, which shows Operation (0.5525) and Validation (5.6204) as their own lines inside the merged row.

Q9. Why is Governance marked optional? Because the application would have migrated without it. It is the AIDLC instrumentation — the prompt-prefix generator and cost scripts — and it is reusable. The sheet therefore also shows the delivery total excluding it: 18.6806 ACUs / $42.03.

Q10. What was NOT completed? Browser-driven end-to-end testing. The persistent testing-agent run was suspended with usage_limit_exceeded, so there is no recording and no screenshots. What did pass locally: lint, 6/6 unit specs, dev and production builds with service-worker assets, and 3/3 Playwright e2e.

Q11. Two context "compactions" appear in the telemetry — is that a problem? It means the session grew long enough (peak 148,037 tokens) that context had to be pruned, which resets part of the cached prefix and costs some re-reading. It happened during the reporting conversation, not during the migration. The mitigation is operational: keep sessions short and scoped.

Q12. Why did reporting cost so much relative to building? Reporting turns are token-dense — 3,234 new tokens per iteration versus 1,216 during construction — and each new question restarts the loop. Seven separate follow-up requests cost more than half of what the migration itself cost.

Q13. How do we govern this going forward? Three controls: agree the deliverable and report format in the initial prompt; keep the byte-stable prompt prefix (it is the reason for the 98.47 % reuse); and move routine verification into CI so the agent only looks at failures.

Q14. Can these numbers be audited? Yes. docs/migration/token-telemetry.json holds the 50 raw telemetry samples with timestamps, and the "Raw telemetry" sheet reproduces them. acu-usage.json and acu-consumption-report.json hold the measured ACU checkpoints. The workbook is regenerated from those files by a script in the repo — nothing is typed by hand.

Q15. What would you do differently on the next Angular migration? Reuse the BRD and the units-of-work plan, start from a pre-provisioned blueprint, run a scripted verification harness after each bump, request the cost report in the same breath as the migration, and keep the session scoped to one migration.

## 6. Can we have a harness running throughout the migration?

Yes — and most of it already exists in this repository. A "harness" here means an automated quality gate that runs after every version bump instead of a human deciding when to check.

What the harness runs (all four already pass on the branch):

npm run lint — angular-eslint, replacing the retired TSLint/codelyzer.

npm test — Karma in headless Chrome with the sandbox-free launcher committed in karma.conf.js (6 specs; these were written during the migration because the repo had none).

npm run build and the production build — including service-worker asset emission.

npx playwright test — 3 end-to-end specs that replaced Protractor.

How to run it continuously:

One gate command. Add a single npm run verify chaining lint → test → build → e2e, and run it after each ng update. One command per bump instead of an interactive inspection is the single biggest ACU saving available (Validation was 5.62 ACUs).

In CI. .travis.yml was updated for Node 22 and the new build output; the same four steps run there on every push, so eleven bumps produce eleven independent CI verdicts without consuming agent time. Devin then only reads failures.

In the Devin environment blueprint. Node 22, npm as the package manager, warm npm cache, legacy-peer-deps, and the headless-Chrome flags can be baked into the snapshot so no ACUs are spent rediscovering them.

Acceptance criteria per unit. docs/migration/units-of-work.md already defines pass/fail criteria per version bump — that document is what the harness enforces.

Browser-level harness. Devin's persistent testing agent drives the real UI (feeds, pagination, item details, user pages, themes, offline service worker) and records the run. That is the one layer that did not complete here (usage_limit_exceeded), and it is the piece to schedule deliberately — ideally once at the end rather than per bump.

Honest limitation: a harness raises confidence and lowers cost, but it does not make the migration free — the per-bump build and test cycle is most of the machine time an ACU pays for. Its real value is that failures surface at the version that caused them, instead of eleven versions later.

## 7. Source files

| File | Contents |
| --- | --- |
| docs/migration/DEVIN-AIDLC-ACU-metrics-v2.xlsx | The workbook (7 sheets) |
| docs/migration/token-telemetry.json | 50 measured context-telemetry samples |
| docs/migration/acu-usage.json | Measured ACUs and per-task wall clock |
| docs/migration/acu-consumption-report.json | Measured per-interaction ACU deltas |
| scripts/devin-aidlc-acu-metrics-v2.py | Regenerates the workbook (--rate to re-price) |
| scripts/devin-review-script-docx.py | Regenerates this document |
| docs/migration/units-of-work.md | Acceptance criteria the harness enforces |